Document the status of the project.

Required

1. Create a 3 – 5 page document describing:

a. All changes and deviations from your initial proposal, requirements, and design.

Be sure to describe why the changes need to be made.

b. What you have accomplished

i. Items that are complete

ii. Items that are partially complete

c. What still needs to be implemented

d. Unresolved issues that impact the project in a minor or major way.

The document should be written in paragraphs and provide a technical project

narrative. Add diagrams as needed.

2. Design diagrams should be updated to your current design.

3. A set of PowerPoint slides giving an overview of the written document. The group

should be prepared to present a 15-minute presentation on the status of their project.

All items should be added to the document section of your GitHub repository by cl

What we originally planned to do( and what has been changed)

* Google sign-up page on arrival
  + Link to sign-in page beneath sign-up option
  + Using of Google account for either option
* Home page appears after signing in or signing up
  + Home page contains about content
    - Information pertains to staff background
    - Ins and outs of the website
    - Basic instructions
* Nav bar
  + Label for each page
    - List Itinerary(No longer View),
    - Create Itinerary,
    - Home
    - Account
      * contain email,
      * current location,
      * sign-out
  + Each label will, when clicked, take the user to its respective page
* Create Itineraries
  + Empty page
  + Search Box for Travel Destination
    - Default is current location
    - Autopopulate with results
    - Searched results are lighter in color than standard web text
    - No location found exception
  + Sibebar of categories
    - Lodging
    - Attractions
    - Dining
  + Each catagory is represented by a button
  + Filter for search bar that contains subcategories
    - Appears when category is selected
  + Cards for locations
    - Address
    - Location name
  + Default card number of 9
    - Can be changed
  + Cards listed in order by rating
  + Clicking on card
    - Image of location
    - Description of location
    - Rating of location
    - Add to itinerary
      * Start time
      * End time
      * Start date
      * End date
      * Mechanism to stop non-valid inputs
  + Calendar formulation in sidebar
  + Save as button
* View Itineraries(Now called List itineraries)
  + Empty page
  + “You do not have any itineraries yet”
  + List of itineraries
    - Card like
      * Default of 9
      * Start date
      * End date
  + Expanded itinerary has a calendar view
  + Bullet points on each day
  + Expandable day
    - Edit mode button
      * Select events
        + Move
        + Delete

Warning

* React
  + Physical framework of project
    - Sign in
    - Sing out
    - Home
    - Create Itineraries
    - List Itineraries
  + Connecting the Physical framework to the database
    - User data
      * Location
      * Name
      * Numer of itineraries
        + Names of itineraries
        + Details in itineraries
  + Connecting both to the web

What have we accomplished

Finished:

* Sign in page
  + Google sign in
* Sign out feature button
* Home page: Empty page component
* List itineraries page: Empty page component
* List of itineraries: Card like component
* Bullet points of itinerary card
* Expandable itinerary card

partially complete:

* Home page
* List itineraries page
* Nav bar

What still needs to be implemented