## Slide 1: Project Update
By Gabriel Taylor, Dustin Zook, Sorelle Djuissi, Gabriyel Sorensen

## Slide 2: Changes
Changed View Itineraries to List

## Slide 3: What we originally promised to do( and what has been changed)
Google Sign-up/sign-in
Home page
Navigation bar
Create Itineraries
View Itineraries
Account

## Slide 4: Changes to Sign-up/sign-in and Home
Google sign-up page on arrival
  Link to sign-in page beneath sign-up option
  Using of Google account for either option
Home page appears after signing in or signing up
  Home page contains about content
    Information pertains to staff background
    Ins and outs of the website
    Basic instructions

## Slide 5: Changes to Create Itineraries
Create Itineraries
  Empty page
  Search Box for Travel Destination
    Default is current location
    Autopopulate with results
    Searched results are lighter in color than standard web text
    No location found exception
  Sibebar of categories
    Lodging
    Attractions
    Dining
  Each catagory is represented by a button
  Filter for search bar that contains subcategories
    Appears when category is selected
  Cards for locations
    Address
    Location name
  Default card number of 9
    Can be changed
  Cards listed in order by rating
  Clicking on card
    Image of location
    Description of location
    Rating of location
    Add to itinerary
      Start time
      End time
      Start date
      End date
      Mechanism to stop non-valid inputs
  Calendar formulation in sidebar
  Save as button

## Slide 6: View Itineraries(Now Called Itinerary List)
  Empty page
  “You do not have any itineraries yet”
  List of itineraries
    Card like
      Default of 9
      Start date
      End date
  Expanded itinerary has a calendar view
  Bullet points on each day
  Expandable day
    Edit mode button
      Select events
        Move
        Delete
          Warning

## Slide 7: React
React
  Physical framework of project
    Sign in
    Sing out
    Home
    Create Itineraries
    List Itineraries

## Slide 8: Supabase and Vercel
  Connecting the Physical framework to the database
    User data
      Location
      Name
      Numer of itineraries
        Names of itineraries
        Details in itineraries
  Connecting both to the web

## Slide 9: Complete
Sign in page
  Google sign in
Sign out feature button
Home page: Empty page component
List itineraries page: Empty page component
List of itineraries: Card like component
Bullet points of itinerary card
Expandable itinerary card

## Slide 10: Partially Complete
Home page
List itineraries page
Nav bar